User Stories and Person Hours

User Story 1:

As a user I want to be able to play minesweeper in full functionality with no errors

| Task | Completed by | Estimated hours | Actual hours |
| --- | --- | --- | --- |
| Check previous teams’ implementation of Minesweeper and make sure it aligns with the Project 1 requirements | Jacob |  |  |

User Story 2:

As a user I want to be able to choose between easy, medium, or hard AI when in multiplayer mode or AI mode.

| Task | Completed by | Estimated hours | Actual hours |
| --- | --- | --- | --- |
| Users can select easy, medium, or hard for AI mode | Jacob | 1 |  |
| Users can select easy, medium, or hard for multiplayer mode | Jacob | 1 |  |

User Story 3:

As a user I want to be able to play Minesweeper in single player, multiplayer, or AI mode.

| Task | Completed by | Estimated hours | Actual hours |
| --- | --- | --- | --- |
| Create easy AI | Jacob | 2 |  |
| Create medium AI | Hannah, Riley | 3, 3 | 3, 4 |
| Create hard AI | Jacob, Ryland | 2 |  |
| Add agent to game loop | Ryland | 2 |  |
| Fix win conditions for each game mode | Riley | 3 |  |
| Add AI mode | Ryland | 2 |  |
| Add multiplayer mode | Hannah | 4 |  |

User Story 4:

As a user I want to hear sound effects when I interact and play with the game.

| Task | Completed by | Estimated hours | Actual hours |
| --- | --- | --- | --- |
| Search for sound effects and decide on which ones fit the game and theme the best | Dustin, Colin | 1.5, 1.5 | 1.5, 1 |
| Implement sound effect for all cases where the user interacts with the game | Dustin, Colin | 1.5, 1.5 | 1.5, 1.4 |

User Story 5:

As a developer I want to be able to read clear documentation about Project 2

| Task | Completed by | Estimated hours | Actual hours |
| --- | --- | --- | --- |
| Create system architecture for project 2 | Colin | 2 |  |
| Create person hours document | Colin | 1 |  |